**Amigo, Team 9**

**Team Members:** Crystal Toh Yi Shan, Htet Htet June Han, Tan Wei Jian, Jung Duk Kyun Justin, Aloysius Chia Mu Rong

**What Went Well:**

We considered Sprint 1 to be a successful sprint. Firstly, we are proud of the success we had during our first Customer Day as we managed to clarify all uncertainties, we had with our project module (Dimensioning). Base on the prior knowledge we had we managed to work out a workflow of the project. When it came to user stories, we successfully identified who are our main users and their purpose of this system, after the customer day we also managed to refine our use case in-order to better fit the stories. Secondly, we managed to start up our documentation for all our important information, we successfully set up our Wiki page on GitHub with well detailed information for us to refer back if necessary and to keep one another up to date. All these successes are from splitting work equally to all team members and helping one another whenever someone needs additional help & with each team member specializing in different areas, we were able to complete the tasks efficiently.

**What Did Not Go Well:**

Even though we considered Sprint 1 to be a success, we still encountered some challenges that we are aiming to complete as soon as we can. For the most part, we are starting to have the habit to do a Minutes of Meeting in-order for everyone to refer back what we had discussed in the previous meeting, however we are improving on that area. Also, certain tasks were not completed in Sprint 1, for example camera calibrations have yet to reach our desired outcome and we are still working on it as we are still understanding the camera better in order for us to optimize the camera to its best potential. The measurement of the cargo is still in progress as well, as we are still doing trials as to how far the camera should be placed to detect the dimensions of the cargo. Although sprint 1 was a success there were still some challenges that would be tackled to allow us to advance into the next part of our project development and the goals we set out to achieve

**How Should You Improve:**

1. We can reminder each other before each meeting to appoint one of us to be the one who records what is happening in the meeting so that they can be the one to do our minutes of meeting.
2. We can do more trials with the camera that we are using to get more data for us to compare in order to find the most optimal location of the camera